TR Sunshine

Sprint Planning Meeting 15/03

horizontal line

**15 MAR 2021 / 12:00PM - 01:00PM / REMOTE**

ATTENDEES

Rachel, Alun, Miryam, and Rana

# AGENDA

* + - Database
      * Update the ratings table PK
* RC to check datetime for reminders & how to interact

Notes:

* Uuid to be used for ratingId as primary key
* RC to work on converting from UNix for reminder
  + - Website styling and getting all our pages looking right [Frontend]
      * Update RC/Myriam
    - Create test function to test connectivity [Alun]
    - Create backend repo
* [Endpoints doc](https://docs.google.com/spreadsheets/d/13EV7fr3b-vyj1UYr6FdSUqNcEVU4jD_QxczZiou6LvQ/edit#gid=0)
* Record name on serverless yml document
  + Name of the function
  + Api link structure
    - Multiple functions within the same project
* c# repo
  + Created a structure using approach of the service, model and controller architecture
  + breaking down all the decencies in the code (using interfaces etc).
  + Created a separate DB object.
  + Added nunit test case project.
  + Created a project in postman for testing each API manually.
  + Found out how to run the API's locally using visual studio 2019.
  + Able to publish directly to AWS using visual studio 2019
  + Added functions in the service, controller and database in case updates\deletes need to happen in future.
* Java repo
  + - Link the frontend to the backend
      * Next videos from TR
    - Swagger UI
      * To be done
    - Notifications [reminders]
      * Rana to have a further look at Firebase - push notifications using reminders in the database
      * To decide how to display on the frontend
      * If time, set up page for reminders
    - Testing
      * Got NUnit set up for C# - to implement
      * To implement for Java - Junit
    - / Circle CI/CD
      * Would need to be done separately for each repository
      * Final presentation
        + Focus for now on getting the project done
        + Can add material as we think of it in the next two weeks
    - Catch up on BJSS meeting on Tuesday