TR Sunshine

Sprint Planning Meeting 22/03

horizontal line

**22 MAR 2021 / 12:00PM - 01:00PM / REMOTE**

ATTENDEES

Rachel, Alun, Miryam, and Rana

# AGENDA

* + - Presentation?
      * Talk about this next week
      * Agree on the structure of the final ppt
    - Project?
      * To finish by friday [meeting the MVP]
    - Team updates:
      * Alun
        + APIs are done
        + The frontend and backend is done
      * Myriam
        + The login API is done

Needs to look at the session of the userid

App level vs route?

Alun and Myriam to test on a separate meeting

* + - * Rachel
        + APIs are done
        + Reminderid is to be on the app level same as userid
        + Workout dealing with context
        + Reminders

One reminder a time/ day

Any change will update the same reminder

No reminders to add to state of nothing is set for this new day

* + - * Rana
        + APIs are done
        + To link the frontend to backend
        + To work on the notifications part using the firebase
    - Things to to check
      * The MVP and user stories
      * Delete branches
      * Delete test pages
      * Create tests to be used in our demo
      * Circle CI?
        + Priority after the frontend
      * Swagger?
        + Ready for c#
        + To check on time for Java
      * Errors handling in the frontend
        + Has them done for APIs [Alun]
        + Rachesl has implemented these in her pages [basics but good to look at]

In the weather page to learn from/ refer to

* + - * + Good to have something in our code for later view by sponsors
        + Test all the application and make sure everything works well

Alun to check with Rana on some stuff in separate meeting

Rana to check with Rachel on the notifications/ reminders on a separate meeting

Firebase

Frontend to look at the visual ui side of it

* + - * timeline/
        + Project done by friday

Thursday to finish the work on the project

Run through the app on Friday morning

* + - * + Start working on ppt on Monday next week
        + Session with Beckie on Tuesday at 1PM
        + Feedback survey to submit tonight
        + CV to submit tonight